DUCAR NETWORK STATUS REPORT

- THE CONDITIONAL ASSESSMENT (GOOD, FAIR, BAD)

  - Road network by surface types

| Network | Surface type |  |  |  | % Paved |
| --- | --- | --- | --- | --- | --- |
|  | Paved (km) | Unpaved (km) | Unspecified (km) | Total (km) |  |
| National (UNRA) | 6,262 | 14,758 | 0 | 21,020 | 29.8% |
| KCCA | 650 | 1453 | 0 | 2,103 | 30.9% |
| Community Access Roads | 0 | 75,404 | 0 | 75,404 | 0.0% |
| City Roads | 152 | 2,678 | 0 | 2,830 | 5.4% |
| District Roads | 106.5 | 38,090 | 2,997 | 41,194 | 0.3% |
| Municipal Roads | 593 | 3,992 | 2,071 | 6,656 | 8.9% |
| Town Council Roads | 744 | 22,907 | 618 | 24,269 | 3.1% |
| Grand Total | 8,508 | 159,282 | 5,686 | 173,475 | 4.9% |

The stock of paved roads on the District Urban and Community Access roads (DUCAR) network is still low with a paltry 2,246 km of paved roads against a total network length of 152,455 km implying only about 1.5% of the DUCAR network is paved. However, this is an improvement from a previous study in 2021 that reported 0.4% as the coverage of paved roads on the DUCAR network.

  - Road condition

Over 81 % of the entire road network is currently in a poor condition whereas 18% is in a fair-good condition.  Details of the various road conditions by network category are as presented in table 3 and figure 2 below;

Road Condition

| Network | Road Condition(km) |  |  |  |
| --- | --- | --- | --- | --- |
|  | Good | Fair | Poor | Total |
| National (UNRA) | 9,330 | 8,698 | 2,992 | 21,020 |
|  | 44% | 41% | 14% | 100% |
| KCCA | 184.9 | 1019.5 | 898.6 | 2,103 |
|  | 9% | 48% | 43% | 100% |
| Community Access Roads | 3,588.45 | 1,159.68 | 70,656 | 75,404 |
|  | 4.8% | 1.5% | 93.7% | 100% |
| City Roads | 529.64 | 200.14 | 2,099.83 | 2,830 |
|  | 18.7% | 7.1% | 74.2% | 100% |
| District Roads | 4,008.69 | 1,865.43 | 35,320.00 | 41,194 |
|  | 9.7% | 4.5% | 85.7% | 100% |
| Municipal Roads | 505.09 | 410.7 | 5,740.50 | 6,656 |
|  | 7.6% | 6.2% | 86.2% | 100% |
| Town Council Roads | 672.83 | 480.56 | 23,115.00 | 24,2684 |
|  | 2.8% | 2.0% | 95.2% | 100% |
| Grand Total | 18,819.60 | 13,834.01 | 140,821.80 | 173,475 |
|  | 10.8% | 8.0% | 81.2% | 100% |

Road Condition by network category

The National roads network is the best performing category with 85% (18,028 km) of the roads in fair-good condition and only 14% being in poor condition. This is followed by the City roads that have 57% of the network being in fair-good condition and 43% in poor condition. This can be attributed to Government’s continued effort to prioritise upgrading of both and City and National roads networks and the subsequent prioritization of the same by URF during road maintenance funds’ allocations.

On the extreme end of the spectrum, the Community access roads and Town Council roads have the worst networks with each having over 90% of their networks being in poor condition. This can be attributed to the creation new lower Local Governments whose networks had earlier been neglected and the continued omission of the same from the road maintenance funds allocation by URF.

- MAINTENANCE REQUIREMENTS

The analysis in the 5-Year Strategic Road Maintenance Plan for the period for FY 2020/21 – 2024/25 shows the road maintenance expenditure needs based on current asset conditions as summarized below:

Road Maintenance Resource Requirements

| Agency | 2019/20 | 2020/21 | 2021/22 | 2022/23 | 2023/24 | 2024/25 |
| --- | --- | --- | --- | --- | --- | --- |
| UNRA | 313 | 359 | 413 | 475 | 545 | 626.75 |
| DUCAR | 164 | 189 | 217 | 250 | 288 | 331.2 |
| KCCA | 31 | 35 | 40 | 47 | 53 | 60.42 |
| New Cities |  | 10 | 12.5 | 15 | 17.5 | 20 |
| Total (UGX Bn) | 508 | 593 | 682.5 | 787 | 903.5 | 1038.37 |
| MoFPED Release (UGX Bn) | 443 | 507 | 378 | 0 | 0 | 0 |
| Unmet needs per FY | 65 | 86 | 304.5 | 787 | 903.5 | 1038.37 |
| Cumulative Road Maintenance Unmet needs per FY | 65.0 | 151.0 | 455.5 | 1,242.5 | 2,146.0 | 3,184.4 |

Source: URF Strategic Plan 2020/21 – 2024/25

As seen above, the road maintenance needs for FY 2022/23 stand at UGX 1.242Trillion. This estimate excludes backlog / rehabilitation of DUCAR which is estimated at just over UGX 750 Billion per year for next five years.

- FUNDING IN FY 2023/24

During FY 2023/24, treasury released to URF a total of UGX 401.95bn, representing 100% of the budgeted Funds for URF as shown in the Table 1.0 below.

Treasury releases to URF vote 118, FY2023/24

| Beneficiary | UGX bn |  | Percentage |  |
| --- | --- | --- | --- | --- |
|  | Budget | Out turn | Budget | Out turn |
| Maintenance of National roads (UNRA) | 294.11 | 294.11 | 100.00% | 100.00% |
| Maintenance of KCCA Roads | 10.00 | 10.00 | 100.00% | 100.00% |
| Maintenance of New Cities (10Nos) Roads | 3.20 | 3.20 | 100.00% | 100.00% |
| Maintenance of DUCAR network | 88.16 | 88.165 | 100.00% | 100.00% |
| URF Secretariat (Recur.) | 6.478 | 6.478 | 100.00% | 100.00% |
| Grand Total | 401.953 | 401.953 | 100.00% | 100.00% |

- CHALLENGES

| SN | Generic Findings |  | Agencies where found | Recommendations / Strategies for Improvement |
| --- | --- | --- | --- | --- |
|  | Finding | Risk/Effect |  |  |
|  | Inadequate road maintenance funds from URF. The releases remained short of the road maintenance needs of the LG. | Continual degradation of the road network and increasing road maintenance backlog. | DUCAR & UNRA | - URF should engage MoWT and MoFPED more often on the rebalancing of road sector funds towards maintenance, away from development in a bid to grow the road maintenance budgets in the short to medium term. - URF should progress pursuance of 2G Fund status as a long-term solution to inadequate funding for road maintenance. - OPM/MoWT/URA/MoFPED constituted a technical working group to raise more resources for road maintenance. The Paper was presented to the PM awaiting cabinet decision |
|  | Lack of reliable supervision transport. - The LGs lacked sound supervision cars and motorcycles; the JMC pickups were old with frequent breakdowns and high maintenance costs. | Value loss through shoddy work | DUCAR | URF should secure funding for procurement of supervision transport for LGs. |
|  | No allocation of URF road maintenance funds for newly created town councils and sub counties. | Poor road network in the respective jurisdictions. | Selected DUCAR | URF has taken stock of all newly created town councils and sub counties. The Fund is yet to allocate them funds once the funds have been provided by MoFPED probably next FY. |
| - A | DRC Operations – the lacuna between the LG Act and the URF Act 2008 on the role of the DRC Vs District Council in approving road maintenance workplans | Failure of oversight by DRCs due to the conflict between the Council and DRC | DUCAR | - Harmonization of the URF Act 2008 and the Local Government Act - URF Board to carryout sensitization visit in selected DRCs - The Policy and Strategy Department to continue and regularly carry out Orientation and sensitization in the DUCAR with a view of harmonizing the DRC and the District Councils in line with the URF Guidelines |

- PLANS / ALLOCATIONS FOR FY 2024/25

The budget for maintenance of public roads has been reduced by UGX 38.715 Billion from UGX 401.953 Billion in FY 2023/24 to UGX 363.235 Billion in FY 2024/25 equivalent to a decrease of 9.63% which will negatively affect the condition of the public roads network during the FY. Global allocation are as in the table below;

Global Allocation of Funds for FY 2024/25

| No. | Programme Item | FY 2024/25 |  | Remarks/Purpose of Release |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Amount (UShs bn) | % of Total |  |  |  |  |  |  |  |  |  |  |  |
| 1 | Maintenance of National roads (by Uganda National Road Authority) | 240.66 | 66.26% | Routine and periodic maintenance of the National Road Network. |  |  |  |  |  |  |  |  |  |  |
|  |  | 13.45 | 3.7% | Operational expenses of UNRA. |  |  |  |  |  |  |  |  |  |  |
| Total for maintenance of National Roads |  | 254.11 | 69.9% | To maintain an expanded network of approximately 21,000km. |  |  |  |  |  |  |  |  |  |  |
| 2 | Maintenance of City Roads (by Kampala Capital City Authority) | 10.00 | 2.75% | Routine and periodic maintenance of the City Road Network. |  |  |  |  |  |  |  |  |  |  |
|  | Total for maintenance of City Roads | 10.00 | 2.75% | To maintain a network of approximately 2,100 km. |  |  |  |  |  |  |  |  |  |  |
| 3 | Total maintenance for 10 newly created cities | 3.2 | 0.88% | Allocation to seven new cities (Arua, Gulu, Lira, FortPortal, Jinja, Mbarara, Masaka, Mbale, Soroti, Hoima) |  |  |  |  |  |  |  |  |  |  |
| 4 | Maintenance of District, Urban and Community Access Roads (DUCAR) | 17.771 | 4.89% | Routine and periodic maintenance of District Roads (135 no. Designated Local Government Districts). |  |  |  |  |  |  |  |  |  |  |
|  |  | 12.17 | 3.35% | Removal of bottlenecks on Community Access Roads. (135 No. Designated Local Government Districts covering 1,155 sub-counties). |  |  |  |  |  |  |  |  |  |  |
|  |  | 22.20 | 6.11% | 227Town Councils. |  |  |  |  |  |  |  |  |  |  |
|  |  | 7.432 | 2.05% | Routine and periodic maintenance of Municipality roads, 31no. |  |  |  |  |  |  |  |  |  |  |
|  | Total for RM and PM of DUCAR network | 62.76 | 17.28% | Routine and Periodic Maintenance of DUCAR network |  |  |  |  |  |  |  |  |  |  |
|  | Extended PM Town councils | 13.648 | 3.73% | Extended PM of roads in selected Town councils |  |  |  |  |  |  |  |  |  |  |
|  | Special intervention Fund on DUCAR Network | 10.000 | 2.75% | Special interventions on the DUCAR road network |  |  |  |  |  |  |  |  |  |  |
|  | Affirmative action for distressed areas | 1.442 | 0.4% | To handle maintenance works in distressed areas(difficult terrain/lake realm areas) |  |  |  |  |  |  |  |  |  |  |
|  | Establishment of TSUs | 3.600 | 0.99% | Establishment of Regional Support Units |  |  |  |  |  |  |  |  |  |  |
| Total for DUCAR +Cities Network Maintenance less KCCA |  | 91.34 | 25.15% | Routine and periodic maintenance of DUCAR network and special interventions |  |  |  |  |  |  |  |  |  |  |
| Total for DUCAR, 10 new cities and KCCA Network Maintenance |  | 101.34 | 27.9% | Routine and periodic maintenance of DUCAR, KCCA, new cities network and special interventions |  |  |  |  |  |  |  |  |  |  |
| 6 | Total Roads maintenance | 355.45 | 97.86% | Routine and periodic maintenance of National and DUCAR road network |  |  |  |  |  |  |  |  |  |  |
| 7 | Items administered by the Secretariat | 7.77 | 2.14% | Administrative expenses of the URF Secretariat. |  |  |  |  |  |  |  |  |  |  |
| Total for URF Secretariat |  | 7.77 | 2.14% | All funds from consolidated fund via vote 118. |  |  |  |  |  |  |  |  |  |  |
| Grand Total |  | 363.235 | 100.00% |  |  |  |  |  |  |  |  |  |  |  |

SUMMARY OF NATIONAL ROAD MAINTENANCE PLAN – FY2024/25

| ACTIVITY | Road Maintenance Output | Annual Work Plan |  |
| --- | --- | --- | --- |
|  |  | Quantity | Budget (UShs 000’) |
| Routine Maintenance | Routine manual maintenance |  |  |
|  | Paved Roads | 5,135 | 6,227,765.94 |
|  | Un paved Roads | 14,409 | 17,418,653.41 |
|  | Other Structures | - |  |
|  | Sub total | 19,544 | 23,646,419.35 |
|  | Routine mechanized maintenance |  |  |
|  | Paved Roads | 1,668 | 7,476,354.33 |
|  | Un paved Roads | 7,197 | 34,128,504.04 |
|  | Bridges (No) | 243 | 2,343,500.00 |
|  | Bridges - DRIFTS | 36 |  |
|  | Sub total |  | 43,948,358.38 |
|  | Term maintenance |  |  |
|  | Paved Roads | - | - |
|  | Un paved Roads | - | - |
|  | Sub total |  |  |
|  | Routine Mechanized maintenance (Framework) |  |  |
|  | Paved Roads | 444.9 | 14,605,585.00 |
|  | Un paved Roads | 2,253.2 | 47,454,816.13 |
|  | Sub total |  | 62,060,401.13 |
| Periodic Maintenance | Periodic Maintenance |  |  |
|  | Paved Roads | 12.18 | 15,860,748.62 |
|  | Unpaved roads |  |  |
|  | Gravelling and drainage improvement | - | - |
|  | Improving of bottlenecks (low-lying areas) | 2.70 | 16,999,999.58 |
|  | Sub total |  | 32,860,748.20 |
| Road Safety Works | Street Lighting on selected roads | 54.25 | 19,450,000.00 |
|  | Installation of Road Signs | 1,215.16 | 345,000.00 |
|  | Installation of Guardrails | 11 | 530,000.00 |
|  | Marking of roads | 177.59 | 545,650.00 |
|  | Installation and maintenance of road reserve marker posts | 2,372 | 400,000.00 |
|  | Improvement of road humps | 161 | 640,000.00 |
|  | Sub total |  | 21,910,650.00 |
| Other qualifying works | Plant and Equipment Maintenance |  | 16,632,515.44 |
|  | Road Materials and Tools |  | 6,100,000.00 |
|  | National Road Network Condition Ass. |  | 4,164,707.00 |
|  | Alternative/Low cost Technology | 2.00 | 3,000,000.00 |
|  | Ferries Operations | 12 ferries | 15,000,000.00 |
|  | Axle Load Control and Enforcement | 11 fixed and 6 mobile | 6,999,999.50 |
|  | Traffic and Road Safety Enforcement |  | 225,000.00 |
|  | Tree Planting and Maintenance | 869.55 | 1,009,500.00 |
|  | Design, Supervision and Monitoring |  | 1,430,000.00 |
|  | Other Structures - Buildings | - | 2,920,500.00 |
|  | Debt carried forward from FY 2023/24 |  | - |
|  | Sub total |  | 57,482,221.94 |
| Operational Expenses | Monitoring and Capacity Building |  | 2,147,621.00 |
|  | Support Services |  | 10,602,971.00 |
|  | Sub total | - | 12,750,592.00 |
|  | Grand Total |  | 254,659,391.00 |

SUMMARY OF KCCA MAINTENANCE PLAN – FY2024/25

| Activity |  | Annual Work Plan |  |
| --- | --- | --- | --- |
| Category | Sub Category | Treatment Length (Km) | Planned Exp UGX '000 |
| Routine Mechanised Maintenance |  |  |  |
| Routine Maintenance of which: | Paved Roads | 269.6 | 3,862,737 |
|  | Un paved Roads | 447.0 | 1,201,805 |
|  | Bridges |  |  |
|  | Drainage Maintenance (No./ Locations) | 8.0 | 726,500 |
|  | Other Structures |  | - |
|  | Sub total | 724.6 | 5,791,042 |
| Periodic Maintenance of which: |  |  |  |
|  | Paved Roads | 1.50 | 2,000,000 |
|  | Un paved Roads |  | - |
|  | Bridges |  | 176,043 |
|  | Drainage Systems | 1.0 | 500,000 |
|  | Other Structures |  |  |
|  | Sub total | 2.50 | 2,676,043 |
| Road Safety works |  |  |  |
| Road marking and Road Furniture |  |  | 150,000 |
| Road Safety & Traffic management works |  |  | 150,000 |
| Maintenance of street lights and traffic junctions |  |  | 373,036 |
|  | Sub total |  | 673,036 |
| Other qualifying work |  |  |  |
| Transport, R&D Studies |  |  | 300,741 |
| Maintenance of equipment |  |  | 378,769 |
| Supervision / Administration costs of roads |  |  | 180,370 |
|  | Subtotal | - | 859,880 |
|  | Total | 727.1 | 10,000,000 |

SUMMARY OF DUCAR MAINTENANCE PLAN – FY2024/25

| S/N | Maintenance Category | Unit | Qty | Rate (Ushs 000) | Estimated Cost (Ushs 000) |
| --- | --- | --- | --- | --- | --- |
| Districts/TCs/Sub counties |  |  |  |  |  |
| 1 | Routine manual maintenance | Km | 12,564 | 764 | 9,605,396 |
| 2 | Routine mechanized maintenance | Km | 6,385 | 3,368 | 21,505,034 |
| 3 | Periodic maintenance | Km | 954 | 9,525 | 9,089,804 |
| 4 | Culverts Installation | Nos | 2,243 | 1,059 | 2,376,281 |
| 5 | Bridge maintenance | No | 14 | 15,708 | 219,917 |
| 6 | Road safety | Sum | 1 | 80,330 | 80,330 |
| 7 | Others (Mech. Imprest,) | Sum | 1 | 4,279,699 | 4,279,699 |
| 8 | Operational expenses | Sum | 1 | 4,973,043 | 4,973,043 |
| Total |  |  |  |  | 52,129,504 |
| Cities (10nos) |  |  |  |  |  |
| 1 | Routine manual maintenance | Km | 179 | 3,192 | 571,125 |
| 2 | Routine mechanized maintenance | Km | 179 | 6,687 | 1,196,676 |
| 3 | Periodic maintenance | Km | 16 | 26,252 | 431,278 |
| 4 | Culverts Installation | Nos | 65 | 1,644 | 107,076 |
| 5 | Bridge maintenance | No | 1 | 35,000 | 41,070 |
| 6 | Others (Mech Imprest,) | Sum | 1 | N/A | 170,622 |
| 7 | Operational expenses | Sum | 1 | N/A | 397,529 |
| 8 | Road safety | Sum | 1 | N/A | 286,319 |
| Total |  |  |  |  | 3,201,694 |
| MCs |  |  |  |  |  |
| 1 | Routine manual maintenance | Km | 507 | 2,036 | 1,031,800 |
| 2 | Routine mechanized maintenance | Km | 451 | 4,326 | 1,951,426 |
| 3 | Periodic maintenance | Km | 49 | 53,859 | 2,656,078 |
| 4 | Culverts Installation | Line | 206 | 3,152 | 650,128 |
| 5 | Bridge maintenance | No | 1 | 96,000 | 33,340 |
| 6 | Road safety | Sum | 1 | 136,000 | 47,232 |
| 7 | Others (Mech. Imprest,) | Sum | 1 | N/A | 574,071 |
| 8 | Operational expenses | Sum | 1 | N/A | 488,291 |
| Total |  |  |  |  | 7,432,366 |
| Other works |  |  |  |  |  |
| 1 | Extended PM of Town Councils | Km | 22 | N/A | 13,648,000 |
| 2 | Special Intervention Fund | Sum | 1 | N/A | 10,000,000 |
| 3 | Affirmative action for distressed areas | Sum | 1 | N/A | 1,442,000 |
| 4 | Establishment of TSUs | Sum | 1 | N/A | 3,600,000 |
| Total |  |  |  |  | 28,690,000 |
| Grand Total |  |  |  |  | 91,453,563 |