IMPLEMENTATION MATRIX: BUDGET, FIELD OPERATIONAL PLAN, AND DATA COLLECTION INSTRUMENTS

Project Title: Analysis of Tricycle Passenger Car Unit Values for Enhanced Traffic Flow in Kampala City, Uganda
Candidate: Sserunjogi Ambrose (Reg No: 2022-08-12043)
Institution: Kampala International University, School of Engineering and Applied Sciences

Core Research Objectives Addressed:

To determine static Passenger Car Unit (PCU) values for passenger and cargo tricycles at selected Kampala intersections, targeting a precision of ±0.1 PCU.

To compare the derived tricycle PCU values against local values for motorcycles (boda-bodas) and passenger cars to quantify their relative impact on saturation flow.

To model the influence of dynamic factors—specifically congestion level (V/C ratio), time of day, and wet/dry pavement conditions—on tricycle PCU estimates.

1. STRATEGIC RESEARCH COUPLING FRAMEWORK

To successfully deliver on the three research objectives, the field execution framework splits data acquisition into distinct but simultaneous components. Objective 1 relies on clean headway pairs (Car-Car, Tricycle-Tricycle, Tricycle-Car) extracted via high-definition frame-by-frame video logging under free-flowing conditions. Objective 2 requires macroscopic lane flow counts across all competing classifications to calculate comparative stream friction and baseline saturation limits. Objective 3 demands a continuous 20-day time-series registration tracking peak-to-off-peak transitions, geometric layout variances (e.g., roundabout vs. signalized grid), and weather friction parameters (wet vs. dry pavement matrices).

2. COMPREHENSIVE FIELD OPERATION & MANPOWER SPECIFICATION

Due to Kampala's extreme traffic heterogeneity, lack of lane compliance, and heavy pedestrian overlaps, automated sensors (such as pneumatic tubes) are prone to occlusion and counting errors. Therefore, manual enumerators paired with overhead high-definition cameras form the technical core of this study. Enumerators will be strategically deployed at specific cordon lines across the 5 high-density study locations.

2.1 Enumerator Deployment Matrix per Direction

To prevent data loss at complex geometric nodes, enumerators are assigned per inbound approach leg. A standard 4-leg intersection with 4 discrete directions requires a baseline layout of 16 enumerators (4 per approach leg: 2 capturing small agile motorized classes like motorcycles and tricycles, and 2 dedicated to heavy, medium, and passenger cars split among the two directions). Kibuye Roundabout requires an expanded deployment due to 5 interacting approach corridors and severe cross-weaving conflicts.

| Study Site Junction | Type of Geometry | Approach Legs | Enumerators Per Direction / Approach | Field Supervisors | Total Site Staff | Optimal Equipment Placement Locations |
| --- | --- | --- | --- | --- | --- | --- |
| 1. Wandegeya Junction | 4-Leg Signalized Grid | 4 | 4 Enumerators (Class Split) Total = 16 | 1 | 17 | Makerere Main Gate Tower, Boulevard Building Roof, Plaza Lighting Mast |
| 2. Kibuye Roundabout | 5-Leg Asymmetric Rotary | 5 | 4 Enumerators (Class Split) Total = 20 |  | 20 | Overhead Pedestrian Footbridge, Shell Fuel Station Mast, High-mast Lighting Poles |
| 3. Bakuli Intersection | 4-Leg Signalized | 4 | 4 Enumerators (Class Split) Total = 16 |  | 16 | KCCA Traffic Camera Poles, Commercial Building Balconies |
| 4. Bwaise Junction | 4-Leg Signalized / Flooding Plain | 4 | 4 Enumerators (Class Split) Total = 16 |  | 16 | Northern Bypass Flyover Embankment, Police Post Mast Tower |
| 5. Nateete Junction | 3-Leg Major T-Junction | 3 | 4 Enumerators (Class Split) Total = 12 |  | 12 | Nateete Market Rooftop, Telecom Mast, KCCA Signage Structures |
| Total Field Pool Needed | - | - | 80 Enumerators | 1 Supervisor | 81 Staff | Adjusted dynamically across rotating schedules |

2.2 Sampling Strategy, Rotation Schedules, and Shift Structures

To capture Kampala's irregular seasonal shifts and fulfill Objective 3, field data collection runs over 20 consecutive days. Observations operate on a 10-hour continuous daily cycle with the first (07:00am – 11:00 am) and the other at (04:00pm – 10:00pm) to get the peck hours. To optimise the UGX 12,060,000 baseline budget, a rotating field schedule is used: teams move across junctions in groups, completing a minimum of 4 distinct 12-hour observation blocks at each site (covering 2 weekdays, namely Thursday and Friday, and 1 weekend cycle, namely Saturday, including wet-weather occurrences).

3. DETAILED ANALYTICAL COST MATRIX & UGX RATE STRUCTURE

The cost structure is designed based on current local rates in Uganda (Ministry of Works and Transport and KCCA consultant benchmarks). Standard field allowances for engineering enumerators are set at UGX 40,000 per 12-hour day, inclusive of data-entry sync. Field supervisor is costed at UGX 120,000 per day. Equipment allocations prioritize high-definition wide-angle hardware rentals and dedicated computing resources for high-fidelity VISSIM calibration and statistical multiple linear regression analysis.

| Budget Item & Classification | Unit Specification & Base Rate Calculation | Quantity Parameters | Cost (UGX) | Technical Target / Research Objective Link |
| --- | --- | --- | --- | --- |
| Field Enumerator Allowances | UGX 40,000 per enumerator per 12-Hr shift (including transport/meals) | 80 enumerators x 3 days each = 240 man-days | 9,600,000 | Objective 1 & 2: Macroscopic multi-class flows and cordon counts. |
| Field Supervisor Stipends | UGX 120,000 per day | Supervisor x 3 days | 360,000 | Data validation, quality assurance audits, error log control. |
| Overhead Camera Equipment Rental | UGX 40,000 per person recording | 10 people x 3 days each = 30 operational units (2 people at each cross junction, 1 person at the T-junction and 3 people at the 5-Leg Asymmetric Rotary) | 1,200,000 | Objective 1 & 3: Frame-by-frame headway and speed capture. |
| Reporting, Printing & Binding, clipboards | Times New Roman hardcopy generation, binding, and codebook outputs | Full reporting suite (5 final copies separating the copies per junction. Also consider printing per page at 300ugx and photocopying at 150ugx) Cross- 3x4x2x2x4=200 pages. (no of junctions, traffic sheets, people per direction, no of sides, no of armes) Each clipboard is 5,000 | 600,000 | Academic submission requirements at KIU Graduate Board. |
| Miscellaneous & Contingency | Unforeseen rain adjustments, equipment repairs, field losses (4%) | Standard programmatic safety net buffer | 300,000 | Compensating for bad weather data loss. |
| TOTAL IMPLEMENTATION BUDGET | UGX Rate Base Structure Fixed | Comprehensive Program | 12,060,000 | Fully optimized for 3 core research objectives. |

*Note: Forex exchange parameter set at 1 USD = 3,800 UGX based on current financial markets.

4. QUALITY CONTROL AND METHODOLOGICAL PROTOCOLS

Cohen's Kappa Inter-Rater Reliability Threshold: Every batch of manually extracted headway intervals from the video data is independently double-coded for a random 15-minute window per hour. A threshold of kappa >= 0.85 must be achieved before the dataset is accepted into the master statistical framework.

Multicollinearity Safeguards: During the execution of the Multiple Linear Regression models in SPSS, Variance Inflation Factors (VIF) are cross-checked for every continuous predictor variable. Any model configuration returning a VIF greater than 5.0 is rejected to prevent parameter inflation.

Simulation Calibration Integrity: VISSIM microsimulation models are calibrated against empirical field datasets using a dual verification standard. The link volume fitness is assessed using the GEH statistic (targeting a GEH less than 5.0 for at least 85% of all links and turning movements). Queue lengths and approach delays are validated using Mean Absolute Percentage Error (MAPE), with an acceptance ceiling set at 15%.